## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project Sponsor | High-level Decision Making; Team resource & Guidance | Wants the project to succeed. No resistance. | H | M | Regular but not daily communication to give updates and receive guidance
Landscape & Website Designer | Project Team Member | Technical and Product Expertise; Team Relations | Invested in the project as a team member. Possible resistance if Landscape Designer role is affected. | H | H | Daily team communication
Existing Clients and Employees | Primary Stakeholders | Feedback and Insights on Customer Experience | Some highly interested; others less so. Resistance only if Plant Pals affects main product line. | M | M | Inform , test and get feedback.
Office Green’s Investors | Primary Stakeholders | Financial Support and Interest | Little impact at present. Project could affect their investment if it affects Office Green’s performance. | M | L | Not directly involved but require updates on progress and performance.
Office Green Receptionist | Primary Stakeholders | Customer support | Little impact on their role. No resistance. | L | L | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
Landscape Designer/Web Designer